Team Project Journal
SWEN 301, 2015
Team ID: Team 10
Team Members: Jonathan Carr, Simon Glew, Jack Slater, Dallan Freemantle, Kyal Bond

On the basis of skills, interests and personalities you must assign the following roles to group members (note that one member can have more than one role)
Project leader: Jonathan Carr
Chief Requirement analyst: Jack Slater
Chief Designer: Kyal Bond
Chief Programmer: Dallan Freemantle
Chief Tester: Simon Glew
# Note: all the above project roles must be manned by some person. Although you may have specific technical roles, everyone is expected to be involved in the whole process of project development and contribute to the project ideas and decision making. You will be democratic, although in the case of dispute the project leader will have the final say.
# Meeting 1
## Date: 12/04/2017 Location: Slack Attendance: Jonathan Carr, Simon Glew, Kyal Bond, Dallan Freemantle, Jack Slater
## Apologies:
## From Date: 12/04/2017 End Date: 13/04/2017 Tasks Allocated:
Who	Task	Signature
Jonathan Carr	Create Use Case Diagram
Jack Slater	Create Class Diagram
Simon Glew	Write Use Cases 1-5, 9
Kyal Bond	Write Use Cases 6-8
Dallan Freemantle	Write Use Cases 10-12

# Meeting 2
## Date: 13/04/2017 Location: CO236 Attendance: Jonathan Carr, Jack Slater, Dallan Freemantle, Kyal Bond, Simon Glew
## Apologies:
## From Date: 12/03/2017 End Date: 13/03/2017 Tasks Accomplished:
Who	Task	Signature
Jonathan Carr	Created Use Case Diagram
Jack Slater	Created Class Diagram
Simon Glew	Use Cases 1-5, 9
Kyal Bond	Use Cases, 6-8
Dallan Freemantle	Use Cases 10-12

## From Date: 13/04/2017 End Date: 13/04/2017 Tasks Allocated:
Who	Task	Signature
Jonathan Carr	Compile and submit RAD and Team Journal

Issues: Have not yet allocated tasks for next stage of development. We will arrange another meeting for this.

# Meeting 3
## Date: 09/05/2017 Location: Cotton Third Floor Hangout Attendance: Jonathan Carr, Jack Slater, Dallan Freemantle, Kyal Bond, Simon Glew
## Apologies:
## From Date: 13/04/2017 End Date: 13/04/2017 Tasks Accomplished:
Who	Task	Signature
Jonathan Carr	Compile and submit RAD and Team Journal

## From Date: 09/05/2017 End Date: 11/05/2017 Tasks Allocated:
The tasks allocated were for everyone to go off, learn what an architecture diagram was and create a draft of one for a meeting with the client on the 11th of May. We would also be drafting some test cases to also show the client.

Added Notes:
- Discussed regular meeting time, Thursday 3-4 with Client
- Decided on Lifecycle model: Prototype
- Decided the project was going to be built in Java
- Sorted programming roles within team:
  - Client – Server: Simon
  - GUI – Dallan/Kyal
  - Storage – Jack
  - Model – Jon with help from Simon and Jack